## Slide 1
THE ADAPTIVE COMPLIANCE SERIES
CHAPTER 4
The Adaptive Compliance Maturity Model
How to assess maturity and build a practical transformation roadmap
Problem
Target state
Implementation
Governance
90-day plan
Implementation deck with speaker notes
Notes: Open by positioning this as a practical build guide, not a keynote summary. Emphasize that the chapter's idea becomes valuable only when leaders know how to implement it.

## Slide 2
CHAPTER 4
Implementation agenda
How to turn the chapter thesis into an operating capability.
THE ADAPTIVE COMPLIANCE SERIES
Ch. 4 — Maturity assessment
02
1. Define the target state
Clarify the operating capability the chapter requires.
2. Assess the current state
Use structured diagnostics instead of abstract debate.
3. Build the implementation sequence
Define the minimum viable build before scaling.
4. Assign decision rights and governance
Make ownership and escalation explicit.
5. Measure outcomes and sustain improvement
Tie metrics to decisions, not reporting theatre.
Notes: Use this to set expectations: the deck is designed for a working session. Invite the audience to compare each section against their own current operating model.

## Slide 3
CHAPTER 4
From problem to target state
THE ADAPTIVE COMPLIANCE SERIES
Ch. 4 — Maturity assessment
03
Current state
Target state
• Maturity measured by technology adoption rather than capability
• Frameworks are not linked to evidence or investment decisions
• Organizations do not know where to prioritize
• Target state defined aspirationally, not operationally
• Scored maturity assessment by capability
• Evidence standards for each maturity level
• Heat map by governance, data, people, technology and intelligence
• Twelve-month roadmap with sequenced investments
Implementation
bridge
Notes: Position the chapter as a practical bridge from the current operating problem to a measurable target state. Ask participants to name where their own organization sits today.

## Slide 4
CHAPTER 4
Implementation sequence: assess, prioritize, build
Make maturity measurable and actionable.
THE ADAPTIVE COMPLIANCE SERIES
Ch. 4 — Maturity assessment
04
1
Define levels
Translate maturity levels into observable behaviors and evidence.
2
Score capabilities
Assess governance, data, technology, people, intelligence and execution separately.
3
Heat map
Identify high-risk gaps and inconsistent maturity across functions or regions.
4
Prioritize
Sequence work based on risk, feasibility, dependencies and executive value.
5
Roadmap
Build a 12-month plan with owners, milestones and measurable outcomes.
6
Reassess
Repeat quarterly to prove movement and adapt investment.
Maturity is not a label. It is a set of observable capabilities with evidence.
Notes: Walk through the sequence as an implementation plan. Emphasize dependencies: do not automate controls before you understand ownership, evidence, and decision rights.

## Slide 5
CHAPTER 4
Capability scoring model
Score each dimension independently; avoid averaging away weak spots.
THE ADAPTIVE COMPLIANCE SERIES
Ch. 4 — Maturity assessment
05
Dimension
Level 1 signal
Level 3 signal
Level 5 signal
Governance
Reactive issue forums
Regular evidence-based review
Predictive, exception-driven governance
Data
Fragmented and manual
Defined feeds and quality rules
Shared intelligence layer
Technology
Point solutions
Integrated monitoring and workflow
AI-assisted continuous governance
People
Role expertise in silos
Cross-functional ownership
Learning organization
Metrics
Operational activity
Effectiveness and responsiveness
Adaptive capacity and trust outcomes
Notes: Use this as a reusable working template. Encourage teams to replace the example rows with their own current-state information.

## Slide 6
CHAPTER 4
Evidence standard by maturity level
What proof should exist before claiming a level.
THE ADAPTIVE COMPLIANCE SERIES
Ch. 4 — Maturity assessment
06
Level
What to show
Examples of evidence
1 Reactive
Remediation after issues
Issue logs, audit findings, backlog
2 Periodic
Formal review cycle
Committee packs, validation calendar
3 Continuous
Ongoing monitoring
Dashboards, trigger logs, QA trends
4 Adaptive
Governed response to change
Decision records, product gates, risk intelligence
5 Intelligent
Predictive, AI-assisted governance
Model cards, agent logs, explainability evidence
Notes: Use this as a reusable working template. Encourage teams to replace the example rows with their own current-state information.

## Slide 7
CHAPTER 4
Maturity heat-map prioritization
Focus where risk and capability gaps intersect.
THE ADAPTIVE COMPLIANCE SERIES
Ch. 4 — Maturity assessment
07
Risk exposure
Maturity
Low risk / low maturity
Monitor; fold into longer-term capability plan.
High risk / low maturity
Prioritize immediately; build controls, data and governance.
Low risk / high maturity
Reuse capability elsewhere; avoid over-investment.
High risk / high maturity
Protect and continuously improve; use as benchmark capability.
Notes: Use the matrix to force prioritization. The goal is to make governance choices explicit instead of treating every item as equally urgent.

## Slide 8
CHAPTER 4
Maturity assessment RACI
R = Responsible | A = Accountable | C = Consulted | I = Informed
THE ADAPTIVE COMPLIANCE SERIES
Ch. 4 — Maturity assessment
08
Activity
Compliance
Product
Data / Tech
Ops
Legal / Reg
Board / ExCo
Define scoring criteria
A/R
C
C
C
C
I
Collect evidence
A/R
C
R
R
C
I
Validate scores
A
I
C
C
R
I
Prioritize roadmap
A/R
C
C
C
C
I
Approve investment
R
C
C
I
C
A
Notes: Clarify decision rights. Many implementation programs stall because the organization never makes ownership explicit.

## Slide 9
CHAPTER 4
Maturity transformation dashboard
Measure movement between levels rather than completion of tasks.
THE ADAPTIVE COMPLIANCE SERIES
Ch. 4 — Maturity assessment
09
Metric
Definition
Decision triggered
Owner
Capability score
Evidence-based level by domain
Set investment priority
Transformation Lead
Gap severity
Risk-weighted gap to target state
Escalate critical gaps
CCO
Roadmap delivery
Milestones achieved with evidence
Replan or remove blockers
PMO
Evidence quality
Testing / audit support for score
Challenge self-assessment
QA / Audit
Reassessment delta
Quarterly score movement
Sustain or redirect investment
ExCo
Notes: Use this as a reusable working template. Encourage teams to replace the example rows with their own current-state information.

## Slide 10
CHAPTER 4
Practical case study
Maturity assessment across a global function
THE ADAPTIVE COMPLIANCE SERIES
Ch. 4 — Maturity assessment
10
Situation
A global compliance organization had strong tools but uneven maturity across regions and capabilities.
Problem
Executive reporting could not distinguish technology maturity from governance maturity.
Implementation
Capabilities were scored separately with evidence, producing a heat map and investment sequence.
Governance
Roadmap items were assigned owners, milestones and quarterly reassessment criteria.
Lesson
The organization does not mature evenly; the heat map reveals where leadership attention matters.
Notes: Discuss the case as an anonymized example. Avoid proprietary thresholds or customer details. Focus on operating principles, implementation sequence, and governance choices.

## Slide 11
CHAPTER 4
30 / 60 / 90-day action plan
Turn the concept into action without waiting for a multi-year transformation.
THE ADAPTIVE COMPLIANCE SERIES
Ch. 4 — Maturity assessment
11
30 days
• Define maturity criteria
• Identify evidence sources
• Run pilot assessment in one area
• Agree target maturity by capability
60 days
• Complete enterprise heat map
• Validate scores with evidence
• Prioritize gaps by risk and feasibility
• Draft 12-month roadmap
90 days
• Launch top 3 initiatives
• Create quarterly reassessment cadence
• Tie roadmap to budget and OKRs
• Report maturity movement to governance
Notes: Use this as the closing action slide for executives. Ask them to identify what can begin immediately using existing teams and data.

## Slide 12
CHAPTER 4
Common failure modes
Where implementation efforts tend to stall.
THE ADAPTIVE COMPLIANCE SERIES
Ch. 4 — Maturity assessment
12
1
Technology = maturity
Tools are mistaken for operating capability.
2
Averaging scores
High maturity in one area hides material weakness in another.
3
No evidence standard
Teams self-rate without proof.
4
No target state
Assessment becomes descriptive instead of directional.
5
Too many priorities
Roadmap fails because everything is urgent.
Notes: Use this to make the content practical and credible. Failure modes are often more useful than best practices because they describe what leaders must actively prevent.

## Slide 13
CHAPTER 4
Workshop exercise
Use this slide to turn discussion into decisions.
THE ADAPTIVE COMPLIANCE SERIES
Ch. 4 — Maturity assessment
13
60-minute working session
• Score one capability against five levels
• Identify evidence supporting the score
• Define target state for 12 months
• Name biggest gap and dependency
• Write one roadmap action
Outputs to capture
• Capability scorecard
• Evidence register
• Maturity heat map
• Target-state choices
• 12-month roadmap
Notes: This slide turns the deck into a facilitation tool. The presenter should leave with named owners, near-term actions, and a decision record.

## Slide 14
CHAPTER 4
Key takeaways
What leaders should do next.
THE ADAPTIVE COMPLIANCE SERIES
Ch. 4 — Maturity assessment
14
1
Measure maturity by learning capacity, not tool sophistication.
2
Score capabilities separately.
3
Require evidence for every rating.
4
Use heat maps to prioritize investment.
5
Reassess maturity quarterly.
Maturity is the organization’s ability to convert intelligence into better decisions.
Notes: Close with the practical commitment: what will the organization build, measure, or change in the next quarter?

## Slide 15
CHAPTER 4
Reusable working template
Copy this slide into your own working session.
THE ADAPTIVE COMPLIANCE SERIES
Ch. 4 — Maturity assessment
15
Decision record
• Decision required
• Options considered
• Evidence reviewed
• Owner and approver
• Date, rationale and conditions
• Post-decision monitoring
Evidence pack
• Data analysis
• Risk assessment
• Control impact
• Customer impact
• Legal/regulatory view
• Testing and QA evidence
Notes: This is a reusable template. Ask participants to fill in the left side before seeking governance approval; use the right side to standardize evidence quality.

## Slide 16
CHAPTER 4
Questions for leaders
Use these to start an executive or board discussion.
THE ADAPTIVE COMPLIANCE SERIES
Ch. 4 — Maturity assessment
16
• Measure maturity by learning capacity, not tool sophistication?
• Score capabilities separately?
• Require evidence for every rating?
• Use heat maps to prioritize investment?
• Reassess maturity quarterly?
Discussion prompt
Which one of these questions would be hardest to answer with evidence today?
Notes: Close by forcing a specific discussion. The aim is not agreement; it is to reveal where the organization lacks evidence, decision rights, or ownership.